# Development of Non-Orthogonal Features

# Standard Operating Procedure (SOP)

## Overview

This document defines the standard operating procedure for the development of non-orthogonal features—features that interact with multiple components of the codebase, modify shared data structures, or introduce cross-cutting behavior.

The purpose of this SOP is to ensure that high-impact changes are designed, reviewed, and tested deliberately, reducing late-stage refactoring, integration instability, and long-term maintenance risk.

## Scope and non-goals

Scope

This SOP applies to new features or substantial changes that:
- Affect multiple modules, services, or subsystems
- Modify shared data models or interfaces
- Introduce cross-cutting logic or behavior
- Require coordinated refactoring of existing code

Non-goals

This SOP does not apply to:
- Isolated bug fixes
- Small, orthogonal enhancements
- Pure refactoring with no functional change

Applicability is determined by the team lead based on architectural impact, not implementation size.

## Definitions

Policy Document: A short document describing the motivation, principles, constraints, and non-goals of a proposed feature.

Design Document: A technical document describing the proposed implementation, including data structures, component interactions, refactoring plans, and testing strategy.

Draft Implementation: A compiling implementation that follows the approved design but may not yet be production-ready.

High-level Testing: Integration and system-level testing beyond unit tests.

## Procedure

1. Policy / Principles Document

Before implementation begins, the feature author must produce a Policy Document that outlines:
- Problem statement and motivation
- High-level behavior and constraints
- Design principles and assumptions
- Known interactions with existing components
- Explicit non-goals

This document captures intent and reasoning rather than implementation details.

2. Policy Review and Approval

The Policy Document must be reviewed by the team lead and additional reviewers as appropriate. Feedback must be addressed before proceeding. Design or implementation work should not begin before approval.

3. Design Document

Following policy approval, a Design Document must be created describing:
- Affected components and modules
- New or modified data structures
- Planned refactoring of existing code
- API or interface changes
- Error handling strategy
- Testing strategy (unit, integration, regression)

Diagrams are encouraged where helpful.

4. Draft Implementation

A draft implementation must be produced that compiles and adheres to the approved design. The draft may be incomplete but must be structurally sound.

5. Peer Code Review

The draft implementation must be reviewed by at least two team members. Reviews focus on architectural correctness, system impact, maintainability, and risk rather than stylistic concerns.

6. Revision Based on Reviews

All substantive review feedback must be addressed. Any deviations from the approved design must be explicitly acknowledged and justified.

7. Initial Testing

Planned tests must be implemented and executed. Defects discovered during testing must be addressed before proceeding.

8. Test Reporting

A brief test report must summarize tests executed, results, and known limitations. This report must be visible in the pull request or linked documentation.

9. Integration into Production Branch

Integration may occur only after reviews are complete, tests pass, and required documentation has been updated.

10. High-level / System Testing

Integration and system-level testing must be conducted to confirm correct behavior in the full system context. Issues discovered must be addressed prior to feature acceptance.

## Responsibilities

Feature Author: Responsible for documentation, implementation, testing, and responding to reviews.

Reviewers: Responsible for evaluating design adherence, system impact, and technical risk.

Team Lead: Responsible for determining applicability of this SOP and granting final approval.

## Summary

This SOP formalizes established engineering practices for managing high-risk, high-coupling changes. By requiring explicit design, review, and testing for non-orthogonal features, the team reduces late-stage rework and supports sustainable development as the codebase evolves.